Official Clinic Management System Document

# Business Requirements Document

Objectives, scope, operating processes, and business rules

| Field | Details |
| --- | --- |
| Document ID | BRD-CLINIC-001 |
| Audience | Client, Project Manager, Team Leader, UI/UX, Backend, Frontend, and QA |
| Prepared by | Ahmed Mohamed Saad |
| Version | 1.0 - Draft for Approval |
| Issue date | 4 September 2026 |
| Technology scope | ASP.NET Core + Microsoft SQL Server; SSMS is an administration tool |

Document purpose: Define the business and operational outcomes, scope boundaries, roles, and rules used to estimate, design, implement, and accept the system.

# 1. Executive Summary

An Arabic clinic-management platform for one branch covering physiotherapy, laser, dermatology, and nutrition. One system administrator and multiple secretaries manage patient records, appointments, prescriptions, packages, collections, shifts, and reports. Doctors and patients do not log in in the current release. The system does not process bank payments; it records collection methods and reconciles each cash drawer.

# 2. Business Objectives

Reduce booking errors and prevent conflicts involving the doctor, room, or device.

Maintain one permanent patient file retrievable by file number or phone, with a complete operational and treatment history.

Enable non-technical secretaries to finish daily work through short, clear workflows.

Report revenue by actual collection date, shift, department, service, doctor, and payment method.

Reconcile actual cash against expected cash and expose every shortage or surplus without erasing its history.

Give the administrator control over departments, services, prices, schedules, discounts, approvals, and accounts.

Record who created, changed, cancelled, approved, or corrected every sensitive transaction.

Keep a technical foundation that can later support more branches and doctor or patient access without including them now.

# 3. Stakeholders and Roles

| Stakeholder | Role and interest |
| --- | --- |
| Clinic owner / administrator | Approves scope and policies; controls configuration, revenue monitoring, approvals, and reports. |
| Secretary | Books visits, serves patients, records collections and prescriptions, follows up patients, and manages a shift drawer. |
| Doctors | Source of schedules, prescriptions, and delivered services; no account or login in the current release. |
| Patients | Own records, bookings, packages, and prescriptions; no account or self-booking in the current release. |
| Project team | Analyzes, designs, implements, tests, deploys, and supports the approved scope. |

# 4. Business Scope

## 4.1 In Scope

One branch and four initial departments, with flexible department administration.

One administrator account and secretary accounts created by the administrator.

Patient records, search, treatment history, prescriptions, sensitive notes, and follow-ups.

Calendar, bookings, doctors, rooms, devices, closures, availability, and conflict prevention.

Services, fixed prices, consultation and follow-up services, packages, sessions, and laser pulses.

Discounts, split collections, refunds with administrator approval, shifts, and cash-drawer reconciliation.

Administrator dashboard, search, filters, reports, and immutable audit history.

Responsive Arabic web application, fully online from authorized locations and read-only while offline.

## 4.2 Out of Current Scope

Patient portal, self-booking, and doctor accounts.

A separate native mobile application.

Payment gateway, banking integration, or automated customer payment processing.

Tax invoices or government integrations unless approved later.

Full inventory, payroll, attendance, and doctor-commission management.

Uploading scans, analyses, images, attachments, or printing prescriptions.

Creating, editing, collecting, or synchronizing queued changes while offline.

# 5. Business Capabilities

| ID | Capability | Description |
| --- | --- | --- |
| CAP-01 | Accounts and access | Secure login, administrator-created secretary accounts, disabling, password reset, lock and unlock. |
| CAP-02 | Clinic setup | Departments, specializations, services, doctors, devices, rooms, prices, schedules, exceptions, and closures. |
| CAP-03 | Patient records | Permanent file number, demographics, search, bookings, payments, packages, prescriptions, and notes. |
| CAP-04 | Appointments | Calendar, availability, conflict prevention, walk-ins, cancellation, and doctor transfer. |
| CAP-05 | Prescriptions and follow-up | Transcribe the doctor's prescription, record medicines and time, and create a required follow-up. |
| CAP-06 | Pricing and discounts | Administrator-controlled prices, booking snapshots, date-bound discounts, and defined scopes. |
| CAP-07 | Packages and sessions | Full-payment registration, immutable snapshot, session balance, activation window, usage duration, and later reservation and consumption. |
| CAP-08 | Cashier | Record and split collections by method; no payment gateway. |
| CAP-09 | Shifts | Automatic opening, opening balance, independent drawer, closing, reconciliation, shortage, and surplus. |
| CAP-10 | Approvals | Paid-booking cancellation, refund, closed-shift adjustment, and final-prescription revision. |
| CAP-11 | Reporting | Revenue, bookings, shifts, departments, doctors, packages, refunds, and variances. |
| CAP-12 | Audit | Immutable actor, timestamp, reason, entity, operation, and changed-value history. |

# 6. Secretary Daily Workflow

| Step | Activity | Outcome |
| --- | --- | --- |
| 1 | Sign in | Validate the active account, shift time, and connection state. |
| 2 | Start shift | The shift opens automatically; the secretary records the drawer opening balance before cash collection. |
| 3 | Find patient | Search by phone or file number; create a permanent file if none exists. |
| 4 | Book | Select department, service, doctor, available time, and review the fixed price. |
| 5 | Collect | Record amount and method; confirm the booking after receiving money. |
| 6 | Visit | Complete, mark no-show, or cancel according to permissions and policy. |
| 7 | Prescription and follow-up | Transcribe the doctor's prescription and record the return date as a required follow-up. |
| 8 | Close shift | Enter actual cash first, then view expected cash and the variance and record a reason. |

# 7. Booking and Resource Rules

Each department has one room with capacity for one patient at a time.

Each department contains specializations, services, devices, and doctors; more than one doctor may cover a specialization.

A patient may select multiple services from the same department in one visit.

Services from different departments create separate appointments, although one collection can pay for multiple bookings.

The administrator defines a fixed service duration and price; the secretary cannot change them.

A booking must not conflict with the room, doctor, or required device and should offer suitable alternatives.

If a doctor is unavailable, the booking may be transferred to another available doctor with a recorded reason.

A stopped department is not deleted. Affected future bookings are suspended for rescheduling and related packages are temporarily frozen.

# 8. Patient Record and Prescription

Every person has a unique, non-reusable file number and a non-shared phone number; both are searchable.

Required data are name, phone, age, sex as male or female, and address. Email, date of birth, and guardian are optional when needed.

The secretary may enter treatment history manually. Sensitive administrative notes are visible only to the administrator.

A prescription archives what the doctor wrote; it is not medical advice authored by the secretary.

Each medicine requires a name. Dose, frequency, duration, relation to meals, and instructions are optional.

The prescription is linked to the booking and doctor and stores the date, time, and creating secretary.

Before finalizing, the secretary confirms that the transcription matches the doctor's prescription.

Only the administrator may revise a finalized prescription, with a mandatory reason and preserved previous versions.

The return date may be entered directly or calculated after a number of days. It creates a required follow-up, not a confirmed booking.

Prescription printing, images, and attachments are excluded from the current release.

# 9. Pricing, Packages, and Discounts

The administrator defines each service's fixed price and duration. Consultation and follow-up are separate services with separate prices.

A laser service may calculate total price as price per pulse multiplied by pulse count, storing both inputs and the total.

The booking stores the price and discount at creation time. Later price changes do not alter historical bookings.

Admin or Secretary registers a ready-made package for a patient. The system snapshots its name, department, services, specializations, prices, session counts, and time policies.

Packages support full payment only. A paid package is unusable until collection; a free package starts its activation window at registration without creating a zero-value payment.

Usage duration starts with the first completed session. No-show neither starts duration nor consumes a session. Department closure blocks use without changing dates; Admin may extend a deadline with a recorded reason.

A discount may be a percentage or fixed amount and may target a department, services, bookings, or packages as configured.

A discount has start and end dates and affects only bookings created after it starts.

Discounts do not stack on the same service. The administrator may apply a one-booking exception.

# 10. Collections and Shifts

The system is a recording and reconciliation cashier, not a payment processor; it does not move money or connect to banks.

Record the payment method, amount, and electronic reference when required.

One collection may be split across methods. Reconcile each method separately, then show the total.

Revenue is recognized on the actual collection date, not the visit date.

A completed visit with no collection remains Unpaid; a separate Deferred entity is not required.

Each secretary has an independent drawer. Different secretaries' shifts may overlap; the same secretary's shifts may not overlap.

A shift opens automatically at its scheduled time and continues through a default ten-minute closing grace period with a warning.

At closing, the secretary enters actual cash before the system reveals expected cash and the variance.

Expected cash = opening balance + cash collected - cash refunds - approved withdrawals or expenses.

Every variance requires a reason and is not erased by editing history; correction is a separate movement.

Only the administrator may post a movement to a closed shift, with a reason, a new transaction date, and an audit record.

# 11. Permissions

| Operation | Secretary | Administrator |
| --- | --- | --- |
| View departments, bookings, and patients | Yes | Yes |
| Create or edit an unpaid booking | Yes | Yes |
| Record collection during an open shift | Yes | Yes |
| Cancel or refund a paid booking | Request only | Approve and execute |
| Record a doctor's prescription | Yes | Yes |
| Revise a finalized prescription | No | Yes, with reason |
| Manage departments, services, and prices | No | Yes |
| Manage doctors, schedules, and closures | No | Yes |
| Manage accounts and passwords | No | Yes |
| View sensitive notes and audit history | No | Yes |
| Post to a closed shift | No | Yes, with reason |
| View full reports | No | Yes |

# 12. Business Rule Register

| ID | Business rule |
| --- | --- |
| BR-001 | The current scope covers one clinic branch. |
| BR-002 | The system has one administrator and multiple secretaries; doctors and patients do not log in. |
| BR-003 | The administrator creates secretary accounts; self-registration is unavailable. |
| BR-004 | Accounts are disabled rather than deleted to preserve historical operations. |
| BR-005 | Every create, edit, cancellation, approval, and correction stores the employee and timestamp. |
| BR-006 | An account is temporarily locked after five failed attempts; the administrator can unlock it. |
| BR-007 | Each department has one room with capacity for one patient at a time. |
| BR-008 | Bookings must prevent doctor, room, and required-device conflicts. |
| BR-009 | Same-department services may share one visit; different departments require separate appointments. |
| BR-010 | Only the administrator controls service prices and durations. |
| BR-011 | A booking stores price and discount snapshots at creation. |
| BR-012 | A department stop is temporary, may be ended manually, and never deletes history. |
| BR-013 | Bookings for a stopped department are suspended; package use pauses without automatic date extension. |
| BR-014 | A secretary cannot cancel a paid booking without administrator approval. |
| BR-015 | Revenue is attributed to the actual collection date. |
| BR-016 | A refund is attributed to its execution date and links to the original booking and collection. |
| BR-017 | Each secretary manages a separate cash drawer during the shift. |
| BR-018 | The same secretary cannot have overlapping shifts; different secretaries may overlap. |
| BR-019 | At shift close, actual cash is entered before expected cash is shown. |
| BR-020 | Every shortage or surplus is recorded and cannot be removed retroactively. |
| BR-021 | Only the administrator may add a separate, reasoned movement to a closed shift. |
| BR-022 | Registration atomically creates the package snapshot and sessions; booking later reserves a session and completion consumes it. |
| BR-023 | Price changes never change historical bookings or purchases. |
| BR-024 | A discount affects bookings created after its start and does not stack on the same service. |
| BR-025 | A prescription is transcribed from the doctor and stores actor, date, and time. |
| BR-026 | Only the administrator may revise a final prescription, with a reason and retained version. |
| BR-027 | A return date creates a required follow-up, not a confirmed appointment. |
| BR-028 | Operational deletion uses soft delete or archive; records are not physically removed. |
| BR-029 | Offline mode is read-only and never permits collection or changes. |
| BR-030 | Financial reports separate payment methods and also present the total. |

# 13. Business States

| Entity | States |
| --- | --- |
| Appointment | Booked, Confirmed, Completed, No-show, Cancelled, Suspended because the department stopped. |
| Payment | Unpaid, Paid, Partially refunded, Fully refunded. |
| Shift | Scheduled, Open, Closing grace period, Closed. |
| Department | Active, Temporarily stopped, Archived. |
| Account | Active, Temporarily locked, Disabled. |
| Package | Payment: Unpaid, Not required, or Paid. Usage: Active, Completed, Suspended, or Cancelled. |
| Prescription | Draft, Final; a later change creates a new revision. |
| Follow-up | Required, Contacted, Converted to booking, Closed without booking. |

# 14. Required Reports

Revenue for a day or period by shift, department, service, doctor, and payment method.

Per-shift opening balance, collections, refunds, withdrawals, expected cash, actual cash, and variance.

Completed-unpaid, cancelled, no-show, and suspended appointments.

Packages and used, remaining, and frozen sessions.

Department performance and comparisons across days and months using clear figures.

Patient files, new and returning patients, and required follow-ups.

Doctor reports for information only unless a commission policy is approved later.

# 15. Constraints and Assumptions

The responsive web application requires connectivity for writes; offline reading uses the last locally cached data.

The operating interface is Arabic RTL and permits English text entry in fields. This document is an English translation.

Currency is EGP; display date is day/month/year and time is 12-hour unless the client approves otherwise.

ASP.NET Core and Microsoft SQL Server are approved technology constraints; SSMS is administration only.

The final .NET version, hosting environment, and server size must be selected before implementation.

This is a new system with no legacy-data migration in the current scope.

No specific legal, privacy, medical-record, or tax compliance regime is assumed until reviewed with the client and qualified advisers.

# 16. Open Decisions Before the Final Baseline

| ID | Decision | Current proposal |
| --- | --- | --- |
| OD-01 | Final payment methods | Cash, Visa, InstaPay, and wallet; require a reference for non-cash methods. |
| OD-02 | Cancellation and refund policy | Approve cases and percentages; administrator executes refunds. |
| OD-03 | Package no-show policy | Approved: no-show neither starts usage duration nor consumes a session. |
| OD-04 | Reminder messages | Outside MVP or optional SMS/WhatsApp service with operating fees. |
| OD-05 | Doctor commissions and formal invoices | Informational reporting only; no commissions or tax integration. |
| OD-06 | Hosting and support | Approve ownership, recurring cost, backup, maintenance, and support responsibilities. |
| OD-07 | Withdrawal and expense movements | Allow simple shift cash movements; full expense management remains out of scope. |
| OD-08 | Expected volumes | Confirm patients, daily bookings, concurrent users, and retention volume. |
| OD-09 | Initial operating data | Confirm doctors, services, prices, schedules, shifts, and visual identity. |

# 17. Business Success and Acceptance Criteria

After brief training, a new secretary can create a patient, book, collect, record a prescription and follow-up, and close the shift.

The system rejects conflicting bookings for a doctor, room, or required device.

Every financial movement appears on its date, shift, and payment method and cannot be erased.

Shift reports follow the cash equation and display every variance and its reason.

Changing a price or discount preserves all historical booking values.

The server enforces permissions and records actor, time, and reason for sensitive operations.

Core workflows operate on approved screen sizes and clearly expose offline mode as read-only.

Change control: Any feature outside this scope or change to an approved rule must be assessed as a change request with cost and schedule impact before implementation.

Prepared by Ahmed Mohamed Saad